WOLFE

SAFE & LOCK CO INC

November 19th, 2019

Joe Bayne

Project Manager

CMI

Proposal

To complete 1201 Hillside Ave.

Total cost incurred from work done on 11/15 - $440 (4 out of 7 doors completed).

Necessary work to be done to complete job (doors 219,106 and 413):

- 2 Man hours @ $65/hour - $130

- Repin 3 existing Best cylinders @ $40/each - $120

- Possibly issue 20 key duplications at the request of Mike Moseman ($7.50/key) - $150

Total cost to complete job –

- $840 with 20 key duplications

- $690 without key duplications

The above prices do not include any applicable sales tax.

136 Erie Boulevard, Schenectady, N.Y.   12305

518-346-0561 Fax 518-346-8314