10-29-2019

Fort Wadsworth - Repair Fence Quote

To:		CMI Management

Attn:		Mr. Joe Bayne (Project Manager)

Address:	5285 Shawnee Road, Suite # 510, Alexandria, VA 22312

Email:		joe.bayne@cmimgmt.com

Location:	Fort Wadsworth, 356 Battery Road, Staten Island, NY 10305

RE:  		NY024, CSS 4099, WO 5618

Scope of Work:

*** Please note this quote is based on paying normal wages ***

ASSESSMENT COST:

- Sent out a project manager to respond to this work order # 5618.  Our project manager arrived and contacted Mr. Vincent Giordano from 99th RSC.   After locating the security issues with the fence. Our Project Manager determined he will not be able to take of the repairs under the $450 limit repair site visit cost.  We have included our assessment cost, along with the cost necessary to do the repairs needed.

Emergency Assessment Cost:	3 hours @ $100 per hour = $300

TOTAL ASSESMENT COST:	$300

10-29-2019

Fort Wadsworth - Repair Fence Quote

Scope of Work (Repairs Needed):

** There is approximately (3) strands 415 LF of barbwire which needs to be replaced , because of the vines, tree limbs and brush growing up through the existing fence and have become intertwined in the barbwire and fencing.  We will therefore need to clear all this brush, vines and tree limbs back from the fence, in order to remove the damaged barbwire and replace with new barbwire **

- Mobilization to the site with equipment & material needed for new barbwire and brush clearing off the fence

- Cut and remove all brush, vines and tree limbs in the area of fence, where the barbwire has been compromised

- Remove and dispose of existing barbwire and replace with (3) new strands of 415 LF of new barbwire

- Clean up any grounds disturbed during this project and demobilize equipment.

BREAKDOWN OF COSTS:

| ITEM DESCRIPTION | COST |
| --- | --- |
| Mobilization (material needed: Barbwire, Barb Arms as needed, chain saws, extension pruners, hedge pruners, etc. ) | $225.00 |
| New Barbwire (2) rolls @ 96.35 each | 192.70 |
| New Single Barb Arms (10) @ $18.42 each | 184.20 |
| Demobilization | $225.00 |
| Labor Needed: 2 men x 1 day x 8 hrs per day x $85 per hour: | $1,360.00 |
| TRENCHING & ASPHALT QUOTE TOTAL: | $2,186.90 |

10-29-2019

Fort Wadsworth - Repair Fence Quote

QUOTATION VALID FOR:		30 DAYS FROM QUOTATION DATE

ACCEPTANCE OF QUOTATION:

The above price, conditions and specifications are hereby accepted.  You are authorized to do the work as specified.  Payment schedule: Cost of all materials up front and balance upon completion of work.

QUOTE ACCEPTANCE:

Client's Printed Name: _____________________________________

Client's Acceptance Signature: _________________________________		Date: __________________