Repair curb water valve for wash rack

Proposal to:

- Service Call

- Cut Asphalt around shut-off valve

- Jack-hammer and remove and dispose of asphalt.

- Hydro-Excavate soil to water main shut-off valve.

- Barricade and shore excavation as necessary.

- Remove and replace valve assembly

- Back-fill excavation with coarse granular fill and compact in 12” lifts

- Patch asphalt where removed.

** Note: Hydro-Excavator not being rented.

| CMI Cost Estimate |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Over & Above |  |  |  |  |  |  |  |  |
| NY011 |  |  |  |  |  |  |  |  |
| Repair curb water valve for wash rack |  |  |  |  |  |  |  |  |
| CSS #89619 - CMI #19212 |  |  |  |  |  |  |  |  |
| Prepared By: J. Bayne |  |  |  |  |  |  |  |  |
| 09.06.22 |  |  |  |  |  |  |  |  |
|  |  |  | Labor |  |  | Sub | OHP |  |
| Description | Rate | Hours | Cost | Material | Tax | Total | 20% | Total |
| 1. Repair Cost |  |  |  |  |  |  |  |  |
| 1.1 Labor | $ 120.00 | 32 |  |  |  |  |  | $ 3,840.00 |
| 1.2 Material |  |  |  |  | $ - | $ - | $ - | $ 1,981.21 |
| 1.3 Equipment |  |  |  |  | $ - | $ - | $ - | $ 4,400.00 |
| 1.4 20% Markup |  |  |  |  |  |  |  | $ 1,276.24 |
| Sub Total Repair Cost |  |  |  |  |  |  |  | $ 11,497.45 |
| 2. Initial Service Call Investigation |  |  |  |  |  |  |  |  |
| 2.1 CE Factor 1.03% |  |  |  |  |  |  |  | $ 344.92 |

| Grand Total |  |  |  |  |  |  |  | $ 11,842.37 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |